***DRAFT***

ICC Code Technology Committee

Balanced Fire Protection

Smoke and Heat Vent Study Group

WORK PLAN

6/8/07

Goal:

• Submit code change proposals on smoke and heat vents to the ICC by 	  	   the March 25, 2009 deadline for the first 18 month code development 	 	   cycle prior to the publication of the 2012 editions of the International 		   Building Code (IBC) and International Fire Code (IFC)

Objectives:

• Review and evaluate IBC/IFC proposals submitted by Rich Schulte to 		  delete the requirements for smoke/heat vents (S&HV)

• Review and evaluate IBC proposal submitted by Rich Schulte to delete 		  provision which allows extended travel distance in storage and industrial 	   	  occupancies for S&HV

• Review the role of S&HV in the protection of sprinklered buildings and 		  develop recommendations concerning requirements (if any) for S&HV,

as well as design requirements when used (even if not required).

Issues to consider (not all inclusive):

• Appropriate building area thresholds for requiring S&HV in 	  	  	    	   nonsprinklered and sprinklered (if any) buildings

• Sprinkler versus nonsprinkler operation effect on operation of S&HV

• Impact of S&HV on fire fighting operations

• Relationship of code requirements and design criteria to the on-going 	 	   updating of NFPA 204

Work Plan:

1.	Discuss the issue of S&HV as part of a balanced fire protection design

REVIEW PREVIOUS AND CURRENT REQUIREMENTS AND DESIGN METHODS (JUN 2007 – AUG 2007)

2. 	Review the current IBC/IFC requirements for S&HV and draft curtains

a. 	Determine purpose/intent of code requirements for S&HV and 			document in a report (Schulte Question #1)

b.	Discuss the expected performance of designs complying with the 			current IBC/IFC provisions for S&HV and draft curtains to 				determine a rationale for their anticipated benefits and document in 			a report (Schulte Question #2)

3. 	Review regional legacy model building and fire code provisions for the 	installation of S&HV and draft curtains

4. 	Review of current and previous NFPA 204/NFPA 204M provisions for the

installation of S&HV and draft curtains in both sprinklered and 	unsprinklered buildings

5. 	Review of listing requirements for S&HV (UL/FM/ICC)

6. 	Review European approach to the use of/requirements for S&HV

REVIEW SCIENCE AND ENGINEERING BASIS FOR SPRINKLERS, S&HV, AND THE COMBINED TECHNOLOGIES (AUG 2007 – FEB 2008)

7. 	Review activation/operating mechanisms for S&HV (Schulte Question 	#12)

8. 	Review of sprinkler mechanisms for controlling and extinguishing a fire

9. 	Review of NFPA 13 commentary in Annex C on the ability of standard 	sprinklers to control and extinguish fires in (rack) storage occupancies 	(Schulte Questions #5, 6, and 7)

10. 	Review of Beyler/Cooper paper titled “Interaction of Sprinklers with Smoke 	and Heat Vents” (1999)

11.	Review results of Hughes Associates modeling study of S&HV

12. 	Review of NIOSH 2005-132 recommendations for fire fighting operations 	in buildings constructed with trusses (Schulte Questions #13 and 14)

13. 	Review NFPA investigation report on fire in bulk retail facility on March 19, 	1998 Heat/Smoke Vent Study Group 1 January 12, 2007 (Schulte 	Question #10)

14. 	Review NFPA large loss fire reports involving very large factory/ 	warehouse buildings with/without S&HV and/or automatic sprinklers

15. 	Review FMRC reports on testing of the interaction of sprinklers and draft 	curtains (1994)

16. 	Review of NIST reports on the National Fire Protection Research 	Foundation testing at Underwriters Laboratories (1998)

17.	Review results of demonstration fire tests sponsored by the AAMA Smoke 	Vent Task Group and conducted at El Toro Marine Base:

Complete tests in November 2007

Issue report in December 2007

ANALYZE IMPACT ON OCCUPANTS, FIRE FIGHTERS, AND BUILDING AND CONTENTS FIRE/LIFE SAFETY (FEB 2008 – JUN 2008)

18. 	Interview various fire departments that have a large stock of very large 	area factories/warehouses to determine their SOP for such buildings 	provided with S&HV: analyze findings and document in a report

(Schulte Questions #9, 11, 13, 14, 15, and 16)

19. 	Analyze operability/performance of S&HV in sprinklered buildings

(Schulte Questions #3, 4, 8, and 10)

20.	Analyze operability/performance of automatic sprinklers without S&HV 	including a separate analysis for ESFR sprinkler systems (Schulte 	Questions #5, 6, and 7)

21.	Complete a cost/benefit analysis of S&HV in sprinklered buildings

(Schulte Questions #18, 19, and 20)

22.	Complete a life safety benefit analysis of S&HV in sprinklered 	buildings (Schulte Question #13, 14, and 17)

23.	Update “Purpose” and “Rationale” papers based on understandings of 	S&HV performance in sprinklered buildings derived from the Work Plan

DEVELOP CONCLUSIONS AND RECOMMENDATIONS (JUN 2008 – DEC 2008)

24.	Develop conclusions regarding current code requirements for S&HV in 	sprinklered buildings based on information reviewed and data collected 	through implementation of the Work Plan

25.	Develop recommendations for changes to current code requirements for 	S&HV in sprinklered buildings and document in a report for the ICC CTC

DEVELOP AND PROCESS CODE CHANGE PROPOSALS (DEC 2008 – MAR 2009)

26.	Present/discuss report to the ICC CTC during a Working Meeting

27.	Revise report based on ICC CTC Working Meeting and develop draft code 	change proposals

28.	Present/discuss revised report and draft code change proposals to the 	ICC CTC during a Public Hearing

29.	Finalize report and code change proposals based on ICC CTC Public 	Hearing

30.	Submit finalized code change proposals to the ICC by the 3/25/09 	deadline