***DRAFT***

ICC Code Technology Committee

Balanced Fire Protection Smoke and Heat Vent Study Group

Work Plan

TIMELINE

6/8/07

6/20/07		Report presentation to ICC CTC: Work Plan with Timeline

7/15			Complete Item 2: “Final” Drafts of “Purpose” and “Rationale” papers

8/15			Complete Items 3 – 6

9/15			Complete Items 7 – 10

10/15			Complete Item 11

11/15			Complete Items 12 – 14

12/15			Complete Item 15

1/15/08		Complete Item 16

2/15			Complete Item 17

3/15			Complete Item 18: Fire Department survey report

4/15			Complete Items 19 & 20

5/15			Complete Items 21 & 22

NOTE: Proposals to NFPA 204 due 5/30/08

6/15			Complete Item 23: Updates of “Purpose” and “Rationale” papers

7/15			Complete Item 24

NOTE: NFPA Smoke Management Technical Committee Report on Proposals 				(ROP) meeting for processing NFPA 204 must be held by 8/29/08

Nov./Dec. ‘08	Complete Item 25: Report of findings and recommendations for code changes

NOTE: NFPA 204 ROP published by 12/29/08

Dec. ‘08/Jan. ‘09	Item 26: ICC CTC Working Meeting on report of findings and recommendations 				for code changes

2/15/09		Complete Item 27: “Final” Drafts of proposed code changes

Feb./Mar. ‘09		Item 28: ICC CTC Public Hearing on “final” drafts of proposed code 	changes

NOTE: NFPA 204 Public Comments to ROP due by 3/6/09

3/15/09		Complete Item 29: Finalize report and code changes with supporting statements: 				Study Group and ICC CTC staff

3/25/09		Item 30: Submit code changes to ICC for 2012 IBC/IFC: ICC CTC staff

NOTE: NFPA Smoke Management Technical Committee Report on Comments 				(ROC) meeting for processing NFPA 204 must be held by 5/8/09